# Selecting Web Accessibility Tools Update - Planning

## Purpose

* Primary purpose: To update [Selecting Web Accessibility Evaluation Tools](https://www.w3.org/WAI/eval/selectingtools) document to align “[Features of Evaluation Tools](https://www.w3.org/WAI/eval/selectingtools#features)” section with the more current “[Web Accessibility Evaluation Tools List](https://www.w3.org/WAI/ER/tools/)”
* Secondary purpose: to review, edit, and streamline remaining sections of the Evaluation Tools document for migration to updated WAI web site

## Audience

* Primary audience is new and experienced web designers and developers, new and experienced QA testers, anyone looking for tools to test web sites for accessibility.

## Current Documents

* [Selecting Web Accessibility Evaluation Tools](https://www.w3.org/WAI/eval/selectingtools)
* [Web Accessibility Evaluation Tools List](https://www.w3.org/WAI/ER/tools/)

## Recommended Approach

1. Request GitHub repository for Selecting Web Site Evaluation Tools
2. Review Selecting Web Site Evaluation Tools and Web Accessibility Evaluation Tools List.
3. Create list of proposed changes and send to co-editor. Work through proposed changes with co-editor.
4. Send proposed changes list to EOWG planning team.
5. After approval from planning team work on edits with co-editor in GitHub.
6. Send to Review team for comments in Github.
7. Incorporate review team comments.
8. Once team agrees, bring to EO for final approval via survey.

## Target Delivery date (subject to change)

* Draft in progress, first distribution to review team 8 September -15 September
* One week review cycle and feedback until 22 September
* address comments, final draft by 02 October

Dependencies:

* GitHub setup date
* response rate of review team

Delivery date is estimated for full EOWG review by 02 October