# DAISY Consortium

Registered as an Association under the civil code of Switzerland

Jesper Kline, President

President@daisy.org

Avneesh Singh, Chief Operating Officer

Email: asingh@daisy.org

Phone: +91 99100 58818

www.daisy.org

# Progress Report

# EPUBCheck Development & Maintenance

Submitted to: Publishing Steering Committee

Date: November 27, 2018

## Summary

The first milestone of the project, EPUBCheck 4.1.0 maintenance release has been completed as per the schedule defined in statement of work.

## Details of completed milestones

| Milestones | Schedule as per SOW | Completion date | Description |
| --- | --- | --- | --- |
| Milestone 1.1: Maintenance release (EPUBCheck 4.1). | Oct/Nov 2018 | Nov 26, 2018 | The maintenance release resolves important pending issues before commencing the changes for adding EPUB 3.2 support. The details of bug fixes, changes and downloads are available at the EPUBCheck 4.1.0 release page. |

## Work in Progress

- Implementation of EPUB 3.2 for EPUBCheck test releases scheduled in January/February 2019.

Sincerely

Avneesh Singh

Chief Operating Officer, DAISY Consortium