Expanded Implementation Plan for Web Accessibility

Note: This document is an initial draft [see change log in progress] and should

not be referenced or quoted under any circumstances. This document is under

development by the Education and Outreach Working Group (EOWG), and will be

offered to other W3C groups and the public for review.

Introduction

After an organization makes a commitment to make its Web site

accessible, it is important to plan the process for implementing accessibility.

This page outlines considerations and strategies for the planning process. Actual implementation plans will vary from organization to organization, and optimal order of the steps below will also vary.

To view detailed implementation suggestions for different environments

(corporations, government agencies, schools, etc.)within each section below,

select the expansion icon  in each section header. To view detail for all

sections below, select "expand all" here, or in the navigation bar above.

Establish Responsibilities

- Identify a high-level champion for Web accessibility

  - Champions can reinforce organizational commitment as implementation

progresses

  - Accessibility champions are most effective if the leader is at least at thelevel of senior management

- Assign a lead coordinator

- Identify representatives from key departments

  - Departments might could include marketing, Web development, technical support, usability, etc.

  - Identify individual(s) who can track new techniques for accessibility

  - Establish a coordination team with communication plan

  - Coordination may need to be flexible when Web development is decentralized

Conduct Initial Assessment

- Conduct an initial assessment of organization's Web site, using Preliminary Review method

  - Quick review of the Web site can provide information about potential extent of problems

- Assess current awareness of need for Web accessibility by survey or interviews within the organization

  - Survey individuals in departments with different roles relating to the Web site

- Assess expertise of organization's Web developers on accessible Web design

  - Self-reporting may be adequate for initial assessment

- Assess suitability of current software to support development of accessible Web sites

  - Some organizations may need to review procurement practices for products

- Estimate resources required to address needs identified in initial assessment

  - Include software replacement, staff training, retrofitting of sites, monitoring, etc., as needed

Key resource: Evaluating Web Sites for Accessibility

Develop, Promote, and Support Organizational Policy

- Find out whether the organization is subject to external requirements regarding Web accessibility

  - Check requirements early in the process

- Find out whether the organization has an existing policy on Web site design and technologies

  - Note whether some departments are already developing a general policy for Web site management

  - Check timelines

- Establish an organizational policy on Web accessibility, organizational policy on Web accessibility

  - Important to address issues such as conformance level, scope of site, use of proprietary formats, milestones, etc.

  - Organizational policy should at least reflect minimum accessibility requirement by government

  - Concise high-level statement of commitment, plus a comprehensive implementation-oriented statement, may both be useful

- Develop initial and ongoing promotion plans to increase awareness of

- organization's policy, internally and externally

  - Plan for ongoing internal promotion as staff and responsibilities change over time

  - Conduct briefings on new organizational policy

Key resources:

Developing Organizational Policies on Web Accessibility

Policies Relating to Web Accessibility

Executive briefing on Web accessibility

Select Software

- Select authoring software that conforms to as many of the Authoring Tool Accessibility Guidelines 1.0 (ATAG 1.0) as possible

  - software procurement practices may need guidance on selection process rather than centralized purchase of software

- If current authoring software does not support production of accessible sites, ask vendors when it will

- Install with recommendations for configurations supporting production of accessible content

- Develop and distribute accessible templates usable with the new authoring software

  - Templates for a variety of authoring tools may be particularly helpful in achieving a consistent level of accessibility

- Select software for evaluating and repairing Web accessibility

  - Resource pages may be helpful

Key Resources:

Authoring Tool Accessibility Guidelines 1.0 (ATAG 1.0)

Frequently Asked Questions (FAQ) sheet on ATAG 1.0

Provide Training on Web Accessibility

- Plan a range of training options to meet needs of people with different roles in the organization

  - Conduct training sessions for Web masters and Web content developers in different departments

  - Publicize training and reference resources to Web masters

  - Develop an internal Web site with accessibility information and resources

  - Look for outside training resources, if needed

  - Training should include business case talking points for clients as well as technical training

- Offer repeated training options as staff and responsibilities change

Key resource: Planning Web Accessibility Training

Monitor Web Site Accessibility

- Specify evaluation process to be used, and ensure quality of Web site evaluation process

- Conduct ongoing monitoring of organization's Web site

  - If using accessibility logos, monitoring should include some verification of logo use

  - May need some type of centralized accountability or enforcement

- Invite and respond to user feedback on organization's Web site

- Periodically review all aspects of implementation plan for effectiveness

  - Reward champions and/or reinforce organization policies as needed

Key resources:

Evaluating Web Sites for Accessibility

Conformance Evaluation to WCAG 1.0