# DAISY Consortium

Registered as an Association under the civil code of Switzerland

Jesper Kline, President

President@daisy.org

Avneesh Singh, Chief Operating Officer

Email: asingh@daisy.org

Phone: +91 99100 58818

www.daisy.org

# Progress Report

# EPUBCheck Development & Maintenance

Submitted to: Publishing Steering Committee

Date: January 24, 2019

## Summary

The first test release for updating EPUBCheck to EPUB 3.2 has been completed as per the schedule defined in the statement of work.

On the parallel track of EPUBCheck conforming to EPUB 3.0.1, a maintenance version, 4.1.1 has been released with bug fixes and updated localized messages.

In addition to the milestones defined in the statement of work, the online EPUB validator is also updated to the EPUB 4.1.1 maintenance release.

## Details of completed milestones

| Milestones | Schedule as per SOW | Completion date | Description |
| --- | --- | --- | --- |
| Milestone 1.1: Maintenance release (EPUBCheck 4.1). | Oct/Nov 2018 | Nov 26, 2018 | The maintenance release addressed important pending issues before commencing changes for adding EPUB 3.2 support. The details of bug fixes, changes and downloads are available at the EPUBCheck 4.1.0 release page. |
| 1st test release for Milestone 1.2: (Implementation of EPUB 3.2) | Jan 2019 | Jan 14, 2019 | The test release updates the schemas for Package Documents and Content Documents. EPUBCheck now uses the latest schemas from the Nu Html Checker, which are kept up-to-date with latest changes in HTML standard. Further details and downloads are available at the EPUBCheck 4.2.0 alpha 1 release page. |
| Maintenance release v4.1.1 of EPUBCheck for EPUB 3.0.1 | As per the requirement | Jan 22, 2019 | The maintenance release is focused on bug fixes and updating the localized messages contributed by the volunteers. Brazilian-Portuguese and Korean languages are introduced, and French, German, Italian, Japanese and Spanish are updated. Further details and downloads are available at EPUBCheck 4.1.1 release page. |

### Additional milestones achieved (beyond that are defined in the statement of work)

Based on decision made by representatives of Steering Committee for EPUBCheck project (Tzviya and Luc), the online EPUB validator service http://validator.idpf.org/ has been updated to EPUB 4.1.1 (The latest maintenance release of EPUBCheck conforming to EPUB 3.0.1).

## Work in Progress

- Further implementation of EPUB 3.2 for test releases scheduled in February 2019.

Sincerely

Avneesh Singh

Chief Operating Officer, DAISY Consortium