# DRAFT

# Web Accessibility Project Implementation Outline

Audience – large corporates or generic?

Below you will find a list of the major milestones required for implementation (rollout) of accessibility standards in any given organization.

- Secure the organization’s high-level management commitment and sponsorship.

Before developing a web-accessibility project implementation plan, it is imperative to secure a organization’s high-level management commitment and sponsorship.  There is also a need to identify an accessibility champion or sponsor from high-level management who would provide continuous support for the accessibility project

  - Medium and large companies/organizations may need to conduct executive-level briefings for business managers to obtain sponsorship and buy-in

- Appoint overall accessibility project manager (coordinator)

  - Medium and large organizations/corporations may require the creation of a team that consist of representatives from different divisions or parts of the organization and has responsibilities for rolling out accessibility standards within their respective divisions/organizations.  An extended team may include representatives from each group/business/region/country, legal department, marketing department and procurement representatives

- Formalize an organization-wide accessibility policy

The company needs to develop a policy that is based either on government requirements or on the W3C Web Accessibility Content Guidelines.

  - Middle and large companies/organizations need to establish accessibility policies for procurement of online applications, authoring tools, content management tools and web development.

- Evaluate the current status of the Organization’s website from an accessibility point of view. A quick preliminary assessment (link to http://www.w3.org/WAI/eval/Overview.html#prelim) should be undertaken in order to understand the scope of the project and required resources (can be based on a random sample of pages).  A full-fledged Conformance Evaluation of all web pages is not required at this stage, but will be required later.

- Identify the scope of the project

  - Medium and large companies/organizations may need to decide whether their intranet, secure applications, international sites, etc. will be included into the scope of the project and maybe need to prioritize web pages (sections) in order to implement the project in several phases

- Develop an organization-wide implementation (rollout) plan with the milestones and allocated resources

- Develop a communication plan. Communication is an important part of the plan and it is important to communicate the implementation plan to all stakeholders.  It should be either precluded or accompanied by an endorsement message from a high-level manager (preferably the president or CEO) emphasizing their strong commitment to the cause and all benefits including direct business related ones (http://www.w3.org/WAI/bcase/benefits.html) as well as requirement for all new pages to comply with accessibility standards.

- Medium and large companies/organizations should create an internal web site that keeps all employees abreast of all issues, plans, contacts, etc

All web developers and managers within the company need to be educated and informed about the project. In addition, for medium and large companies/organizations it is important to develop an external (customer-facing) web site that informs customers and visitors about accessibility policies.

- Clarify the organization’s approach towards such technical issues like PDF, Flash, Java etc

- Medium and large companies/organizations should publish a specific policy related to these issues – this policy should then be integrated with the overall accessibility policy

- Research, select, recommend free software accessible for downloading or acquire commercial software that assists evaluation and retrofitting of the site (link to the list of existing software)

- Medium and large companies/organizations may need to establish license distribution system

- Retrofit organization templates and stylesheets, test them on different browsers and platforms, conduct usability testing with participation of disabled people

- In middle and large companies the software need to be tested by early adopters before distribution to the web-developers, may need to work with the software vendor on customization of the tool to accommodate company’s specific design requirements

- Specify all testing requirements for evaluation of the retrofitted pages (browsers, usability tests, platforms, etc.)

- Develop or identify training materials, and organize training,

- Medium and large companies/organizations need to develop different modules for different audience, e.g. business managers, web-developers, etc. and make training modules available online, on their internal website.

- Set up help desk – online and/or phone-based

- Medium and large companies/organizations may need to set up a help desk to provide technical assistance to the web-developers/managers; they may also need to a establish forum for web-developers to discuss technical issues

- Establish compliance process

- Medium and large companies/organizations need to establish compliance process and to provide project management and tracking guidelines and tool to the web developers to enable creation of the status reports for the management.  An escalation path for non-compliancy should be identified and used when needed

- As a cost-saving measure, a system of self-assessment can be established Self-assessment checklist (tracking tool) can be submitted to the accessibility team upon retrofitting the site. A database (application) that would allow to track compliance may be developed.  Random compliance audit need to be established

- Establish a feedback mechanism for the organization’s customers and visitors to comment on accessibility issues.

- Attachment:

Tracking tool sample (excel spreadsheet)

Edits:

Andrew Arch

(amja@optushome.com.au)

Vision Australia Foundation

12 October 2001